# Enterprise Workshop: OpenLoop

## Objective

Achieve proof of value by delivering a business-ready MVP within 1 week. This MVP should de-risk major elements of OpenLoop’s implementation.

## Format

This workshop will be tailored to the specific enterprise needs of OpenLoop. It will primarily consist of working sessions and pair programming sessions, each of which will have a specific, concrete deliverable that accretes towards OpenLoop’s production application.

Each working session will typically be in the morning, with time afterwards for engineers to continue their implementation. To get the most value from this workshop, Medplum recommends that managers allocate “deep work” time for their team following each session.

## Clinical MVP

To orient workshop sessions and define scope, Medplum and OpenLoop will align on a “clinical MVP”, which is the target deliverable for the workshop.

## What is the minimal end-to-end clinical user workflow that you would like to build within 1 month?

An OpenLoop client can:

- Access Openloop’s Main MWL Intake Questionnaire, which represents all the information Openloop needs to capture to see a patient

- Configure client-specific MWL intake Questionnaire resources

- View their patients’ Questionnaires and QuestionnaireResponses (multi-tenant isolation)

- Be alerted by Openloop when Openloop changes their Main MWL Intake Questionnaire

An Openloop developer/admin can:

- Write a Medplum Bot to convert a client-specific Questionnaire’s QuestionnaireResponse into Openloop’s Main MWL Intake Questionnaire’s QuestionnaireResponse

- Write a Medplum Bot to convert Main MWL Intake QuestionnaireResponses into clinical FHIR resources

- Provision new tenants for new clients

## Sessions

| Session | Topics | Prerequisites | Deliverables (per Developer) | Motivation/Advanced Topics |
| --- | --- | --- | --- | --- |
| Day 1: Capturing Intake | Questionnaires Terminology Services | Read FHIR Basics Read Search Documentation Read Questionnaires Read Terminology Services | Create Openloop Main MWL Questionnaire Each developer picks a client-specific intake, and creates the corresponding Questionnaire | How to store intake information in FHIR Questionnaire Structured Data Capture |
| Day 2: Parsing Client-Specific Intake to Main MWL Questionnaire and FHIR Clinical Data | Bots Charting | Read Bots Review Charting Basics | Each developer creates Bots to parse client-specific QuestionnaireResponses into Main MWL Questionnaire Create Openloop Main MWL Questionnaire Parsing Bot to convert Main MQL Questionnaire to FHIR | How to normalize intake information into FHIR resources Tasking for Clinical Operations |
| Day 3: Representing Tenants | MSO and Multi-Tenancy | Read Multitenant Access Control Review MSO Example App Video | Decide on which roles are needed, and what data those roles need access to Set up tenanting resources | How to keep patient data separate between tenants while keeping templating resources consistent and customizable |
| Day 4: Enrolling Clients and Practitioners | Patient Compartment Access Policies | Read Assigning Data to Tenants Read Access Policies with Tenant Parameterization | Enroll example patients in tenants Create AccessPolicies for Practitioners and Clients | Enrolling patients in tenants and parameterizing access |
| Day 5: Pre-filling Intake Questionnaires for existing patients |  | Optional Topics: Appointment Booking in Medplum Multiplayer Chart Editing and Websocket Connections |  | Consult on pre-filling QuestionnaireResponses for existing patients in new verticals Go over real-time intake validation infrastructure |

## Open Questions

#### Intake

- Does disqualification validation (i.e. determining if the intake responses include disqualifying information) happen server-side or application-side currently?

- What powers the Intake UI currently? Is logic handled server-side or application-side? Some other framework?

#### Tenanting

- What kinds of roles will need access to Medplum data? Assuming:

  - Practitioners

  - Clients

  - Patients (?)

- For a given client, what patient data should that client have access to? All PII, no PHI? Some PHI?

- For a given practitioner, which patients’ data should that practitioner have access to? Patients that practitioner is seeing? All patients for clients that the practitioner is assigned to? Some other cut of patients?